# Remi Pearson Website — Requirements vs Current

# At a glance

|  | Baseline (19 Sep) | Now |
| --- | --- | --- |
| Pages | 6 | 40+ page routes (plus 36 products, 22 articles, 3 book pages) |
| Components | 66 files | 230 files |
| Stylesheets | 13 | 47 |
| API routes | 0 | 6 |
| Hosting | Static export on Netlify | Next.js on Vercel (server routes) |
| Forms | Stub | Live: Resend email + mailing-list segments |
| Payments | None | Stripe checkout for ebooks, with emailed download links |

# Initial requirements (baseline)

| Requirement | Status |
| --- | --- |
| Home page (hero variants, rabbit holes, perspectives, products, enquiry form) | Done. Redesigned from the new homepage design; adds a Spotlight carousel. Homepage part three is not built yet. |
| About Remi (design screenshots 19–22) | Done, plus awards marquee. |
| Invite Remi (screenshots 23–25) | Done, plus speaker reel and TV/radio option. |
| Perspectives (screenshots 26–29) | Done, with searchable archive and topic filters. |
| Ideas & Models (PDF) | Done and expanded into chapter pages (see below). |
| T.R.U.S.T.M.E. page | Done, moved to /ideas-models/trustme-model. |
| Header, footer, chat widget | Done. Added site search and smooth scrolling. |

# New pages added since baseline

Rabbit-hole pages (the six homepage cards)

I Know Better. Why Do I Still Keep Doing This?

Why Does Loving Someone Bring All My Shit to the Surface?

Tell Me the Truth. What Am I Not Seeing?

How Do I Lead Without Carrying Everybody?

How Do I Sell Without Scripts, Pressure or Bullshit? (Ultimate Influence)

I’ve Built Myself a Job. How Do I Build an Asset?

Ideas & Models chapters

The Self-Esteem Triad

Safe Problems, Risky Truths

Deep State Repatterning

Emotion Integration Technique

Values Alignment Technique

The Critical Alignment Model (and the CAM Mini Profiler)

The T.R.U.S.T.M.E. Model

Disruptive Leadership

Your First 90 Days as a Leader

Ultimate Influence: Consultative Sales

Programs

Programs overview (“Where shall we begin?”)

Ultimate Self Club (membership, on its own site)

Rebel Yell

The Shift

Selling from Stage

Products (36, each with its own page)

Personal change

The Self-Esteem Triad

Why Do I Keep Doing This? (free)

Becoming Conscious

Self-Regulation When It Matters

Deep State Repatterning

Emotion Integration Technique Foundations

Come Back to Yourself (bundle)

Relationships

The Five Paths to a Healthy Relationship

Attachment or Love? (free)

Conflict, Repair and Harmony

Holding Space Without Rescuing or Disappearing

Obstacles to Love

Love Without Losing Yourself (bundle)

Truth and alignment

Find the Gap in Your Own Life

When Your Values and Your Life Stop Matching

Safe or Risky Problems? (free)

Let Truth Lead

Find the Truth of the Situation (bundle)

Leadership

Disruptive Leadership (free)

The Performance Management Blueprint

Your First 90 Days as a Leader

The Ground Rules Nobody Wrote Down

The 90-Day Review

Benchmarking: What Good Actually Looks Like

Lead, Align and Perform (bundle)

Influence

Ultimate Influence

Holding Space for Magnetic Sales (free)

Understand Before You Prescribe

Selling from Stage

Influence Without Pressure (bundle)

Business

From Practice to Enterprise

Core, Improve, Innovate (free)

Trust That Holds

Build Beyond the Founder (bundle)

Go further

Untriggerable

Critical Alignment Model for Leaders

Attachment Style Assessment (coming soon, with sign-up)

Books

Books overview

Disruptive Leadership

Ultimate You

Ultimate You Quest Edition

Thank-you page (after purchase)

Articles (22 free articles)

Why Do I Keep Repeating the Same Patterns Even When I Understand Myself?

Why Do I Lose Myself in Relationships?

Why Do Relationships Trigger Me So Much?

Why Do I Keep Repeating the Same Patterns?

How Do I Stop Micromanaging My Team?

How Do You Build a Business That Can Run Without You?

How Do I Find the Root Cause of Problems in My Business?

Why Do Leaders Revert to Old Habits Under Pressure?

How Do I Sell Without Being Pushy?

How Do I Build a Business That Runs Without Me?

How Do I Make Sense of Suffering Without Forcing a Positive Spin?

How to Support Someone You Love Without Losing Yourself

How Do I Solve the Right Problem Instead of Staying Busy Fixing the Wrong One?

What Are Emotional Bids? How Small Moments Build Connection

How to Set Boundaries Without Feeling Guilty

Why Don’t I Feel Good Enough, No Matter What I Achieve?

Why Do I Never Have Enough Time, Even When I’m Productive?

How to Reconnect After Conflict: Harmony, Disharmony and Repair

How to Stop Overthinking and Trust Yourself

How Do I Find Meaning in Life When Everything Feels Pointless?

What Is My Attachment Style? Understanding How You Connect in Relationships

How to Overcome Fear of Failure and Find the Courage to Live Fully

Other pages

Free resources hub

Reviews (coming soon)

Subscribe

Privacy Policy

Reader feedback totals (private team page)

# New features beyond the original brief

Ebook sales: Stripe Checkout, webhook, signed 7-day download links by email, private Vercel Blob storage and a resend tool for the team.

Lead handling: one /api/lead route for enquiries, invitations, waitlists, sign-ups and feedback, with team notifications, auto-replies, a spam trap, and CRM tagging.

Reader feedback: "Was this helpful?" votes (Upstash Redis), share links and "Ask Remi a question" on every article.

Search and discovery: site-wide search (Ctrl/⌘ K), generated sitemap, robots and llms.txt, plus redirects from the old Wix site.