# Remi Pearson Website — Requirements vs Current

# At a glance

|  | Baseline (19 Sep) | Now |
| --- | --- | --- |
| Pages | 6 | 40+ page routes (plus ~40 products, 23 articles, 3 book pages) |
| Components | 66 files | 230 files |
| Stylesheets | 13 | 47 |
| API routes | 0 | 6 |
| Hosting | Static export on Netlify | Next.js on Vercel (server routes) |
| Forms | Stub | Live: Resend email + mailing-list segments |
| Payments | None | Stripe checkout for ebooks, with emailed download links |

# Initial requirements (baseline)

| Requirement | Status |
| --- | --- |
| Home page (hero variants, rabbit holes, perspectives, products, enquiry form) | Done. Redesigned from the new homepage design; adds a Spotlight carousel. Homepage part three is not built yet. |
| About Remi (design screenshots 19–22) | Done, plus awards marquee. |
| Invite Remi (screenshots 23–25) | Done, plus speaker reel and TV/radio option. |
| Perspectives (screenshots 26–29) | Done, with searchable archive and topic filters. |
| Ideas & Models (PDF) | Done and expanded into chapter pages (see below). |
| T.R.U.S.T.M.E. page | Done, moved to /ideas-models/trustme-model. |
| Header, footer, chat widget | Done. Added site search and smooth scrolling. |

# New pages added since baseline

Rabbit-hole pages (all six homepage cards): /i-know-better, /loving-someone, /tell-me-the-truth, /leadership, /ultimate-influence, /build-an-asset.

Ideas & Models chapters (`/ideas-models/…`): self-esteem-triad, safe-problems-risky-truths, deep-state-repatterning, emotion-integration-technique, values-alignment-technique, critical-alignment-model (plus mini-profiler), trustme-model, disruptive-leadership, first-90-days, ultimate-influence.

Programs and products:

/programs (where to begin), /programs/rebel-yell, /programs/the-shift

/products (every range) and /products/<slug>, with designed sales pages for the Self-Esteem Triad, CAM for Leaders, Ultimate Influence, Selling from Stage, Why Do I Keep Doing This?, EIT Foundations, Self-Regulation, Holding Space, Deep State Repatterning and Becoming Conscious.

/attachment-style-quiz (coming soon, with sign-up)

Books: /books, three book pages (/books/<slug>) and /books/thank-you.

Free resources and community: /articles and /articles/<slug> (23 articles), /reviews (coming soon), /subscribe.

Site and admin: /privacy-policy, /stats (private reader-feedback totals).

# New features beyond the original brief

Ebook sales: Stripe Checkout, webhook, signed 7-day download links by email, private Vercel Blob storage and a resend tool for the team.

Lead handling: one /api/lead route for enquiries, invitations, waitlists, sign-ups and feedback, with team notifications, auto-replies, a spam trap, and CRM tagging.

Reader feedback: "Was this helpful?" votes (Upstash Redis), share links and "Ask Remi a question" on every article.

Search and discovery: site-wide search (Ctrl/⌘ K), generated sitemap, robots and llms.txt, plus redirects from the old Wix site.